## Slide 1: FirstNet Update
Kevin McGinnis
FirstNet Board Member
November 13, 2014

## Slide 2: Technology Update

## Slide 3: PSCR QoS/Priority/Pre-Emption Testing Update
Major PSCR Lab Activities
Vendor Integration 5 EPC vendors engaged 2 integrated and under test 1 integrated, on hold for test 1 upgraded, on hold for integration 1 engaged, on hold for upgrade
Functional Evaluation System baseline established Integration briefing delivered (July) Focusing on ARP prioritization
PSCR adding staff to support multi-vendor evaluation (target onboarding in September)
QoS/Priority/Pre-Emption Features
What is working? Priority pre-emption of bearers ARP and QCI basic configuration Basic admission control Basic packet scheduling
What is under investigation? Preemption triggers Impacts to cell capacity and performance
What needs development by the vendors? Establishment cause support Multi-media priority service SIP priority
Defects and feature support in RAN load testing equipment posing a challenge
Starting to see some wins in the area of preemption. Successful triggering of preemption observed after system default parameter optimization
Basic QoS/P/P features are working. PSCR will share test plan and encourage parallel testing with vendors
Advance features need development (Multimedia Priority Services, Establishment Cause support)

## Slide 4: Public Safety LTE Deployments
1
2
5
4
3
Project | SMLA | KLCP | Sites | Primary Focus Area(s)/Key Learnings | On-Air
1. LA-RICS | Yes | Yes | 231 | Secondary responders, Quality of Service, priority/pre-emption | 2Q15
2. NM | Yes | Yes | 9 | Hosted core, int’l border spectrum management, federal partnerships | 2Q15
3. NJ | Yes | Yes | 31 | Deployable assets, DR/COOP, training exercises, NOC notification | 2Q15
4. ADCOM | Yes | In-Progress | 17 | PSCR/FirstNet test support, BC 14 device testing, demonstration access | Now
5. TX | Yes | In-Progress | 13 | Core migration, user data analytics, use cases | Now
FirstNet Guiding Principle
FirstNet will provide technical support to these projects and will share any lessons learned with the broader public safety community to inform FirstNet’s nationwide deployment
SMLA: Spectrum Manager Lease Agreement
KLCP: Key Learning Conditions Plan

## Slide 5: State Consultation and State Plans

## Slide 6: Updated State Consultation Approach
Consultation
FirstNet Acquisition
Stakeholder Input
 PSAC  Tribal Working Group  NTIA SLIGP Monitoring/Support  ECPC Federal Agency Inputs
Outreach / Education
RFP Development
RFP Evaluation
Network Implementation
RFI
Prep Workshops (OEC, Regional, State/Local)
Users / Coverage / Outreach
Final State Plan
PSAC / FCC Inputs
RFI/RFP Public Comments
Phase 1 Implementation
Final State Plan Review
Draft State Plan Review
RFP Evaluation Data Collection
Initial Consultation
Preparation
RFP Results
Review State Results & Priorities
Operations
(Provisioning, Training, Priority, Hardening, Security)
Draft Plan

## Slide 7: State Plan Overview
Assets
Design
Contracts
Governance
Capacity
Coverage
Users
Stakeholder
Relationships
Requirements
Completion of the RFP process
Document proposed build-out in the State
Funding level for the State

## Slide 8: Tracker – State Consultation Activities As of November 13, 2014
LEGEND
44
30
7
2) Pre-consultation conference
call scheduled or closed
3) Initial Consultation Checklist returned to FirstNet
4) Initial Consultation meeting
held with FirstNet
All
1) Received Initial Consultation
Package from FirstNet
GU
PR
AS
HI
MP / CNMI
WA
DC
DE
MD
RI
AL
AK
AZ
AR
CA
CO
CT
FL
GA
ID
IL
IN
IA
KS
KY
LA
ME
MA
MI
MN
MS
MO
MT
NE
NV
NH
NJ
NM
NY
NC
ND
OH
OK
OR
PA
SC
SD
TN
TX
UT
VT
VA
WV
WI
WY
VI
2
5) Remaining Initial Consultation meetings scheduled in 2014
0
6) Additional Initial Consultation
Meeting being scheduled in 2014
State | Meet
MD | 7-29-2014
MN | 9-24-2014
OR | 10-08-2014
WA | 10-16-2014
MT | 10-29-2014
UT | 11-06-2014
PR | 11-12-2014
IA | 11-18-2014
FL | 12-12-2014

## Slide 9: Key Findings and Topics
7 States evaluated: MD, MN, OR, WA, MT, UT, PR
Approximate number of participants: 570. Average number per state: 81
Use cases discussed included:
Recurring topics of interest:
  Mall shooting
  Wild fire
  National level sporting event
  Bridge collapse over water
  Building Fire
  Mudslide
  Fugitive tracking
  Super Bowl parade
  Flooding
  Hospital shooting
  Affordability
  Rural coverage
  Coordination with federal agencies
  Geo-fencing
  Cyber security
  Deployables
  Tribal coverage
  Use of existing assets

## Slide 10: RFI and Public Notice and Comment Preliminary Summary

## Slide 11: Initial Results
Request for Information (RFI) with a draft Statement of Objectives (SOO)
  122 confidential responses received by October 27 deadline
Public Notice and Comment
  64 public responses received by October 27 deadline
RFI/SOO and the Public Notice responses came from state and local governments; major public safety organizations and trade associations; and some private sector parties, including communications vendors and carriers serving both rural and non-rural areas.
Received extensive feedback on how best to structure our acquisition strategy for deploying an interoperable nationwide public safety broadband network.

## Slide 12: Outreach

## Slide 13: Stay Involved
FirstNet.gov website
  Fact Sheets
  Blogs
  Presentations
  Upcoming speaking engagements and current events
  Board meeting materials and webcast
Social media presence
  Twitter @firstnetgov
  LinkedIn
  YouTube (FirstNetGov)
  Flickr (FirstNetGov)

## Slide 14: Thank You